NEXNOON

Live Classes (1) — Build Plan

Instructor & Learner follow-along plan

Source: Live Classes (1).pdf  ·  Status: 22 September 2026  ·  Internal

Purpose: Follow what to build next so learner and instructor journeys work end-to-end — not just admin tooling.

# 1. What Live Classes (1) asks for

## Product rule (PM recommendation)

Do not build a generic “online course platform.”

Build: Course = standardized product · Class = live delivery by a managed instructor network.

## Canonical learner journey

Discover course → Choose language → Choose class → See instructor(s) → Apply / enroll → Pay → Attend live → Dashboard / progress

## Canonical instructor journey

Apply → Review → (Interview) → Train → Certify → Assign courses → Teach → Learner feedback → Performance → Renew / improve / remove

## Hard rules

| Rule | Meaning |
| --- | --- |
| Closed instructor supply | Not an open marketplace / not Fiverr |
| Max 25 seats per class | More instructors ≠ more seats |
| Up to 3 instructors per class | Lead + support (facilitation, Q&A) |
| Language = learner preference | Location = timezone only |
| One official course preview | Platform-owned; not per-instructor trailer |
| Separate entities | Course → Language → Class → Instructors → Learners |

# 2. MVP screens checklist

Status vs current Nexnoon build (class-centric LMS).

## Learner screens

| # | Screen | Status | Notes / next |
| --- | --- | --- | --- |
| L1 | Homepage (marketplace discovery) | Partial | Browse exists; still class-first, not course-first |
| L2 | Search / results + filters | Partial | Need topic, language, date, time, duration, price, level |
| L3 | Course page | Missing | Official preview, outcomes, language control, class cards |
| L4 | Language selector | Missing | Learner preference; recommend but always changeable |
| L5 | Class selection | Partial | Class detail exists; not nested under course + language |
| L6 | Instructor profile | Partial | Bio on class; dedicated profile / teaching history thin |
| L7 | Application / enrollment | Done | Enroll flow exists |
| L8 | Payment | Partial | Stripe + webhook code; needs live keys + policy |
| L9 | Learner dashboard | Done | My Classes / progress |
| L10 | Class / session page | Done | Classroom, waiting room, Zoom join |

## Instructor screens

| # | Screen | Status | Notes / next |
| --- | --- | --- | --- |
| I1 | Instructor onboarding | Partial | Signup + pending approval; full lifecycle thin |
| I2 | Profile | Partial | Missing certifications / languages / expertise depth |
| I3 | Approved courses | Missing | Needs Course entity |
| I4 | Upcoming classes | Done | Dashboard / teaching cards |
| I5 | Class dashboard | Done | Classroom Overview + tabs |
| I6 | Learner list | Done | Roster + certificate issue |
| I7 | Teaching materials | Done | Materials tab + uploads / Drive |
| I8 | Performance | Partial | Admin quality board exists; instructor-facing score sparse |

## Admin screens (context)

| # | Screen | Status |
| --- | --- | --- |
| A1 | Dashboard | Done |
| A2 | Course management | Missing |
| A3 | Class management | Partial |
| A4 | Instructor management | Partial (approve/reject) |
| A5 | Learner management | Partial |
| A6 | Quality dashboard | Done |

# 3. What already works (don’t rebuild)

Learner (today)

Browse/enroll → pay → My Classes → classroom → join session → materials / assignments / certificate when issued.

Instructor (today)

Approved create class → Edit (details + Content with modules + live sessions via moduleId) → invite teaching team → materials / assignments → host Zoom → issue certificates.

Under the hood (keep)

Modules in details.curriculum

Sessions in ClassSchedule linked by moduleId

Seat cap from platform settings

Teaching team lead + support

# 4. Build next — ordered so journeys keep working

## Phase LC1-A — Prove current journeys (this week)

Goal: Instructor + learner work reliably on the class LMS you have.

| # | Task | Persona | Done when |
| --- | --- | --- | --- |
| A1 | Real Stripe / Zoom / Brevo keys on staging | Both | Test payment + email + Zoom |
| A2 | Full learner path script | Learner | Discover → enroll → pay → join → review |
| A3 | Full instructor path script | Instructor | Create class → modules + sessions → invite → host → cert |
| A4 | Seat cap at 25 verified | Learner | 26th enroll blocked |
| A5 | Bug bash Edit Class Content + classroom | Instructor | No P0 on schedule/modules |

Exit: “Live class works for one instructor + one learner cohort.”

## Phase LC1-B — Instructor completeness (1–2 weeks)

Goal: Closed supply feels real; instructor can manage teaching without admin hand-holding.

| # | Task | Done when |
| --- | --- | --- |
| B1 | Richer instructor profile (languages, expertise, bio, photo) | Public profile page usable |
| B2 | Onboarding states: pending / approved / rejected + clear UI | Instructor sees status + next step |
| B3 | Instructor “My performance” (rating, attendance, completion) | Instructor sees own score inputs |
| B4 | Teaching team invite + accept (QA) | 3 instructors on one class |
| B5 | Materials + modules + sessions under module (QA) | Content tab stable |

Exit: “Instructor can onboard, teach, and see performance.”

## Phase LC1-C — Learner marketplace (PRD core — 3–5 weeks)

Goal: Learner journey matches Live Classes (1) UX principle (course-first, not instructor dump).

| # | Task | Done when |
| --- | --- | --- |
| C1 | Course entity + admin CRUD + official preview | Admin owns course preview |
| C2 | Language Offering under course | Learner picks language |
| C3 | Class linked to course + language | Class cards under course page |
| C4 | Homepage / search: courses first + filters | Topic/language/date/time/price/level |
| C5 | Instructor profile from class card | Trust layer, not primary browse |
| C6 | Keep enroll → pay → attend as today | No regression |

Exit: “Discover → language → class → enroll → attend.”

## Phase LC1-D — Matching inputs only (later MVP polish)

Store learner preferred language + timezone

Show simple “best fit” sorting (language + soonest + seats left)

Fill rate visible (X/25) on class cards

Exit: “Recommendations are manual/simple; data ready for later engine.”

## Phase LC1-E — Explicitly later (do not build now)

AI matching · automated dubbing · automated quality scoring · dynamic pricing · corporate · global schedule optimization · automated certification.

# 5. End-to-end test scripts

Run every release. Failure = stop feature work until fixed.

## Learner path (must pass)

1. Land on homepage → search / browse.

2. Open a course (once Course exists; until then open a class).

3. Select language.

4. Pick a class with seats left.

5. View instructor(s).

6. Enroll / pay.

7. See class on learner dashboard.

8. Open classroom → materials / assignments.

9. Join next live session.

10. Leave a review after completion (when enabled).

## Instructor path (must pass)

1. Sign up as instructor → land in pending.

2. Admin approves.

3. Create / open class.

4. Edit Content: modules + 0–N live sessions per module.

5. Invite 1–2 support instructors; they accept.

6. Upload materials; create assignment.

7. Start session as host; learners can join.

8. Mark complete / issue certificate.

9. Check earnings / performance surface.

# 6. Suggested weekly rhythm

| Week | Focus | Persona priority |
| --- | --- | --- |
| W0 | Stabilize keys + path scripts A1–A5 | Learner + Instructor |
| W1 | Instructor profile + onboarding + performance (B1–B3) | Instructor |
| W2–W3 | Course + language + class link (C1–C3) | Admin → Learner |
| W4 | Course page + class cards (C3–C5) | Learner |
| W5 | Homepage search/filters (C4) + fill rate | Learner |
| W6 | Full path regression + soft pilot cohort | Both |

# 7. Definition of “works as it should”

1. Learner never has to shop 1,000 instructors — they pick course → language → class.

2. Instructor only teaches what they’re approved for (closed supply).

3. Class never exceeds 25 seats, even with 3 instructors.

4. Preview is one official course asset.

5. Live delivery (sessions, Zoom, materials, attendance) is reliable.

6. Quality is visible to admin (and eventually instructor).

Until Course → Language exists, item 1 is only partially true — that is the #1 product gap. Items 2–6 are largely in place on the class LMS.

# 8. Immediate next 5 actions

1. Run Learner path script on staging; log gaps.

2. Run Instructor path script; log gaps.

3. Fix any P0 from those scripts (LC1-A).

4. Ship instructor profile + performance slice (LC1-B).

5. Only then start Course schema (LC1-C) so marketplace matches Live Classes (1).

Nexnoon · Live Classes (1) Build Plan · Internal · Generated 22 September 2026